## Slide 1
Configuration Steering Board [PEO Portfolio Introduction and Owning the Technical Baseline] Overview]
Rank, Name
Office Symbol
Updated Jan 2016.
Please see notes pages for further explanation/guidance.
Notes: If you have questions in preparing your briefing please contact your local Acquisition Center of Excellence (ACE) for guidance.
  Wright Patterson AFB DSN: 785-5518/COMM: 937-255-5518
  Hanscom AFB DSN: 845-1660/COMM: 781-225-1660
  Eglin AFB DSN: 875-0526/COMM: 850-883-0526
  Warner Robbins DSN 468-0274/COMM: 478-926-0274
Hill AFB DSN: 777-7999/COMM: 801-777-7999 or-777-5538
Tinker AFB DSN: 884-2791/COMM: 405-734-2791
  Los Angeles AFB DSN: 633-1534/COMM. 310 653-1534
  SAF/AQXC Commercial: 202-404-3403 (If you have recommendations to improve the CSB template)

## Slide 2: PEO Intro and Owning the Technical Baseline (OTB) Guidance
PEO to provide a short introduction to their portfolio of programs
  Separate slide(s) not required, short verbal introduction preferred
Information from the next OTB slide to be presented by the PEO at CSBs to include all their ACAT I/IA programs
  Reflect status of Ownership of the Technical Baseline in the PEO’s portfolio
  Directed by USECAF/VCSAF memo
  SAF/AQ priority # 3 (Own the Technical Baseline)

## Slide 3: Own the Technical Baseline SPOTLIGHT Chart
3
Program | System Design | Interface Defn & Controls | System Model | Performance Data | Data Rights & Architecture | Cost Data | Tech risk & Issues
Program 1 |  |  |  |  | Partial |  | 
Program 2 |  |  |  |  |  |  | 
Program 2 |  |  |  |  |  |  | 
Program | Total Rqmt/Filled | Govt Civ Auth/Filled | Govt Other Auth/Filled | Technical Skill Gaps | Mitigation Strategy
Program 1 | 31/21 | 5/5 | 26/16 | Sustainment Reliability Production | FFRDC and A&AS
Program 2 |  |  |  |  | 
Program 3 |  |  |  |  | 
Workforce
OTB Fidelity
  Any explanation on areas without checks
NOTIONAL DATA
Notes: Information from this table to be presented by the PEOs at the CSBs for all their ACAT I/IA programs. It should reflect the status of Ownership of the Technical Baseline in the PEO’s portfolio. This is SAF/AQ’s priority 3 (Own the Technical Baseline).

## Slide 4
Configuration Steering Board [Program Title]
Rank, Name
Office Symbol
Updated Jan 2016.
Please see notes pages for further explanation/guidance.
This template is consolidated for all lifecycle phases. Refer to notes pages for phase-specific instructions/tailoring.
Briefing should focus on the current lifecycle phase of the program.
Unless otherwise stated, all charts are required.
Notes: If you have questions in preparing your briefing please contact your local Acquisition Center of Excellence (ACE) for guidance.
  Wright Patterson AFB DSN: 785-5518/COMM: 937-255-5518
  Hanscom AFB DSN: 845-1660/COMM: 781-225-1660
  Eglin AFB DSN: 875-0526/COMM: 850-883-0526
  Warner Robbins DSN 468-0274/COMM: 478-926-0274
Hill AFB DSN: 777-7999/COMM: 801-777-7999 or-777-5538
Tinker AFB DSN: 884-2791/COMM: 405-734-2791
  Los Angeles AFB DSN: 633-1534/COMM. 310 653-1534
  SAF/AQXC Commercial: 202-404-3403 (If you have recommendations to improve the CSB template)

## Slide 5: Why We Are Here Today
5
Information to include:
  Reference Tech Baseline (Own the Technical Baseline)
  List of Deltas/Changes Approved by PEO or SAE
  Cost of Deltas/Changes to Program and AF Enterprise
  Rationale for Deltas/Changes
  Proposed recommendations to change the program
  Critical Intelligence Parameters
BLUF Example:
  “Program” Increment III (98% expended)
    No significant development activity remaining
  “Program” Inc IV (focus of CSB)
    No funding vs requirements mismatches in program profile
    No change in requirements since Inc IV MS B, Apr 11
    Potential descoping options
Notes: 5
Please do not make statements to the effect “We are here because we are required…etc”.
DODI 5000.02 states “review requirements changes that may be necessary to achieve affordability constraints on production and sustainment costs”
One “why are we here” chart explaining reason for CSB (i.e. Event Driven CSB for a requirements/configuration issue or for Annual Review)
Per DoD 5000.02: The CSB will meet at least annually, and more frequently as capability requirements or content trades are needed, to review all requirements changes and any significant technical configuration changes for ACAT I and IA programs in development, production, and sustainment that have the potential to result in cost and schedule impacts to the program. The CSB will review potential capability requirements changes and propose to the requirements validation authority those changes that may be necessary to achieve affordability constraints on production and sustainment costs or that will result in a more cost-effective product. Changes that increase cost will not be approved unless funds are identified and schedule impacts are addressed. Program requirements will fall under the cognizance of the CSB upon receipt of a validated CDD or other validated requirements document, and before the Development RFP Release Decision Point.

## Slide 6: Interrelationships, Dependencies and Synchronization with Complementary Systems
Mission Planning
PFPS
JMPS
Aviation Platforms:
KC-135
KC-10
AWACS
H/MH-60
CV-22
MH-47
MH-6
CH-53
A/OA-10
LAIRCM
Ground Teams:
GAWS
SF
SEAL
STS
HC/MC-130 Recap
No known issues affecting inter-related programs
Resolvable interface issues affecting programs
Unresolvable interface issues affecting programs
Solid denotes current system
Dash denotes future system
Arrow to Recap denotes supports Recap
Arrow from Recap denotes Recap supports
Indicates program are interdependent
C-130J:
Aircraft Procurement
& Block Upgrades
Be sure to include CYBER links and infrastructure. Indicate any issues/cybersecurity risks introduced by program interconnection.
Notes: Purpose:
  Very few programs today operate or function independently. Most programs are affected by other components and systems, and it usually takes a combination of programs to accomplish the full effects of a weapon or communication system. The Program Manager of the reviewed program is the best source of information on which programs/systems the reviewed program depends upon either operationally (supports other weapon systems), physically (embedded components) or systemically (communications or digital links).
Business Rules: a. Programs to Include: The reviewed program is in the center of the chart with any crucial interrelated programs, including communication links and cyber infrastructure, listed with arrowheads denoting the direction of dependency. Crucial interdependencies are such that the program under review cannot achieve capabilities articulated in the CONOPs, CDD, or CPD (as appropriate) without the related capability provided by this program. Two way dependencies will have a double-headed arrow. Program groupings, where possible, should be by mission or capability area vice platform type. Include programs currently in development. b. Availability: Indicate whether the deliverables from one program to the other are on track, both in quantity and in schedule. If either of the interrelated programs are at risk of missing giver-receiver dates, color the interdependency arrow red or yellow for the appropriate severity. Be prepared to discuss reason for delay, impact, and mitigation. c. Interoperability: Indicate whether the technical performance requirements are being met by the interrelated programs such that they will be able to integrate and function together. Assess both hardware and software/data interoperability. If there is a risk or issue affecting the interoperability of the systems, color the interdependency line red or yellow for the appropriate severity. Be prepared to discuss interoperability issues, impact, and mitigation. d. Security: While systems may be available and interoperable, there may exist security risks to the Reviewed program or due to the interconnection with the crucial interrelated programs identified. Consider all areas of security that result in overall mission risk.

## Slide 7: Program X Schedule
FY01 FY02 FY03 FY04 FY05 FY06 FY07 FY08 FY09 FY10 FY11 FY12 FY13
Requirements
ICD
Acquisition
IOC
RIT
MDD
Annual
X-Plan
Milestones
AFRB
Requirements Review/Management Board
FDDR
MAIS List
Design & Integration
System/Architecture Studies
Procurement
Operations & Support
Test & Evaluation
OUE
OT&E
FOC
  Strategic & focused on Milestones and critical events between Milestones; must communicate schedule changes
Highlight critical path
Notes: Ensure that the critical path is highlighted
Identify critical events between milestones
Identify ADM requirements as necessary
Tailor schedule as necessary to identify cost, and/or schedule issues
Tailor schedule as necessary to reveal phases and/or increments of efforts
If event driven CSB, show integrated master schedule, highlighting issues
For pre-MDAP/MAIS programs, project a planned schedule
Must communicate schedule changes (include original date and the slipped date)

## Slide 8
Note: Do not disclose any BCA funding levels past FY17 as they are not official AF position. However, if BCA funding levels in the out years will cause disconnects, highlight them in a generic sense. If there is major cause for concern, provide a BCA Spruill Chart separately from the CSB briefing that can be given to leadership for AF eyes only.
Notes: Please find and use updated guidance and POCs to assist in building the Program Funding Chart at https://ebiz.acq.osd.mil/DABCalendar/home/index

## Slide 9: Affordability Analysis
 | Affordability Cap (BY13$B) | Current Estimate (BY13$B)
APUC | 2.0 | 1.9
O&S* | 10.0 | 9.0
*Indicate whether O&S is for entire weapon system or the ACAT I program in question |  | 
Affordability Challenge | Mitigation
Requirement A is more difficult, more costly to achieve than expected at APB | Reduce threshold to X -- maintain current affordability cap
User-Requested addition of Requirement B | Increase affordability cap -- critical capability adds distinct value, more expensive to wait for future increment
Notes: Please find and use updated guidance and POCs to assist in building the Affordability chart at https://www.my.af.mil/gcss-af/USAF/ep/browse.do?programId=t0ECF2BB845754CE6014598CD38BD0375&channelPageId=s6925EC13430A0FB5E044080020E329A9
What is Affordability?
The ability to allocate resources out of a future total budget projection to individual activities
Determined by Component leadership given priorities, values, and total resource limitations against all competing fiscal demands on the Component
Goals and caps:
Goals: Inform capability requirements and major design tradeoffs (pre MS-B)
Caps: Equivalent to KPP (established at MS-B)
Based on the Component’s affordability analysis and recommendations, the MDA sets and enforces affordability constraints as follows:
At MDD: tentative affordability cost goals (e.g., total funding, annual funding profiles, unit procurement and/or sustainment costs, as appropriate) to help scope the AoA and provide targets around which to consider alternatives;
At Milestone A: affordability goals for unit procurement and sustainment costs; and
At Development RFP Release Decision Point, Milestone B, and Beyond: binding affordability caps for unit procurement and O&S costs.
Caps/Goals are documented in the ADMs for these decision points. At Milestone B, the affordability caps are documented in the program’s APB. Any programs that skip earlier reviews, or have baselines set before Milestone B, receive caps/goals commensurate with their position in the acquisition cycle and their level of maturity.
Per DoDI 5000.02: “When approved affordability constraints cannot be met—even with aggressive cost control and reduction approaches—then technical requirements, schedule, and required quantities must be revisited; this will be accomplished with support from the Component’s Configuration Steering Board, and with any requirements reductions proposed to the validation authority. If constraints still cannot be met, and the Component cannot afford to raise the program’s affordability cap(s) by lowering constraints elsewhere and obtaining MDA approval, then the program will be cancelled.”

## Slide 10: Should Cost Summary
Projected
FY16-FY18: $70.292M; EMD Phase 2 (Contract Award) Source Selection Savings
FY 17: $24.500M; Flight Body-2
FY18: $26.000M; EMD Phase 2 Test Activities
Realized
FY13: $ 1.400M; EMD Phase 1 Aircraft Integration
FY13: $11.000M; EMD Phase 1 Test Activities
If savings have been realized, be prepared to discuss where that money went (e.g. elsewhere in the PEO, back to the AF, etc.)
Notes: Please find and use updated guidance and POCs to assist in building the Should Cost Summary chart at https://www.my.af.mil/gcss-af/USAF/ep/browse.do?programId=t0ECF2BB845754CE6014598CDD44E0377&channelPageId=s6925EC13430A0FB5E044080020E329A9
This chart is an example summary of should-cost initiatives as compared to will cost and budget.
All Post-Milestone A programs are required to have Should Cost Initiatives in CCaRs.
Should-Cost initiatives must be PEO-approved and must match the values in CCaRs. If not PEO-approved in CCaRs, the should-cost initiative cannot be presented in the CSB. This is to keep reporting consistent across HAF.
It is understood that the dollar values presented are goals and are not binding in any way.
Should-Cost initiatives should be clearly identified as either realized or planned.
Be prepared to explain how you’ve coordinated should-cost initiatives with stakeholders (i.e. TE, O&S, Depot)
Be clear if the cost savings are against the total weapon system or just the increment in question for this briefing (i.e., O&S savings specific to modernization effort being briefed).
Use example in backup to elaborate on individual should cost initiatives if desired.

## Slide 11: New and Evolving Threat Analysis
New / Evolved Threat | Requirements Challenge | Mitigation
New adversary capability X | Requirement C may not be sufficient for future missions | Engage AFROC process; New capability will start new ACAT enhancement program if >$100M
New adversary capability Y | Intel Mission Data Requirements will not account for new threat | Work with AF/A2 to ensure all IMD req’ts can be met within existing budget
New adversary capability Z | Connectivity with program A will create a Cyber Vulnerability | Remove requirement to connect to program A
Notes: Evaluate the new and emerging threat predictions. Identify any new requirements, requirements re-prioritizations and/or requirements trade-offs that are driven by threat projections, Intelligence Mission Data (IMD) requirements, and cyber vulnerability/resiliency. Provide the proposed mitigations for each new/evolved threat.

## Slide 12: New CSB CIP PROCESS (This slide is FYI; not part of template)
CSB slides to be kept at no higher than the Secret level
Program Manager is responsible for accurate CSB briefing content including Critical Intelligence Parameters (CIP)
  PM tasks appropriate intel support office to draft CIP slides
  Intel support offices coordinate with Intelligence Production Centers (IPC) to develop the slides
At CSB, Program Managers, with intelligence community support, will brief all their CIPs
  As needed, IPC should be available on SVTC to answer questions
Notes: In the event of a projected CIP breach before (FOC?), the acquisition and
requirements communities, with specific CIP information from the
intelligence community, should develop, analyze, and select at least 1 risk
mitigation strategy. Potential CIP breach risk mitigation strategies could
include: changes to TTPs (operational/requirements community), KPPs/KSAs
(requirements community), program schedule/system performance changes
(acquisition community; could include requirements community if performance
changes KPPs/KSAs), or, in extreme cases, program termination (all
communities). Preferred strategies will not necessarily eliminate the
CIP/breach but should negate significant adverse impacts to the system
performance requirements (KPPs, KSAs).

## Slide 13: Program X Critical Threat Overview
UNCLASSIFIED
Program threat posture rollup: Program X has two CIPs; adversaries capabilities increasing; program working with user to either change TTPs or KPPs/KSAs. (big picture review .of our capability in relation to the adversaries' capabilities)
Highlight worse case scenario relative to CIPs. Reflect overall risk mitigation for expected CIP breaches. Meaningful dialogue about the program. Cover overall risk mitigation strategy.
Program MS B 2016
2020
Program
FOC
Low Risk to Breach
Med Risk to Breach
High Risk to Breach
2040
UNCLASSIFIED
2010
Notes: In the event of a projected CIP breach before (FOC?), the acquisition and
requirements communities, with specific CIP information from the
intelligence community, should develop, analyze, and select at least 1 risk
mitigation strategy. Potential CIP breach risk mitigation strategies could
include: changes to TTPs (operational/requirements community), KPPs/KSAs
(requirements community), program schedule/system performance changes
(acquisition community; could include requirements community if performance
changes KPPs/KSAs), or, in extreme cases, program termination (all
communities). Preferred strategies will not necessarily eliminate the
CIP/breach but should negate significant adverse impacts to the system
performance requirements (KPPs, KSAs).

## Slide 14
UNCLASSIFIED
Individual CIP Assessment (generic example)
CIP Language: The ABC Program Office will be notified when Countries X,Y and/or Z test Radar cross-section (RCS) reduction technologies for fighter aircraft that reduces their Horizontally polarized,frontal sector averaged X-Band RCS signature below -8 dBsm at 0° elevation.
CIP - Threat X
Know the threat Capabilities
Good Idea of the threat capabilities
Basic Idea of the threat capabilities
Low confidence assessment of
the threat capabilities
Brief overview of specific risk mitigation strategy for this CIP; who are the parties involved? What is the timeline?
UNCLASSIFIED
Program MS B 2016
2020
Program
FOC
2040
2010
ICD
MSA
Ops & Sup
Low Risk to Breach
Med Risk to Breach
High Risk to Breach
2030
2040
2010
2016
CL1-3
CL-4
CL-5
Program CIP
TMRR
EMD
Prod & Deploy
Notes: In the event of a projected CIP breach before (FOC?), the acquisition and
requirements communities, with specific CIP information from the
intelligence community, should develop, analyze, and select at least 1 risk
mitigation strategy. Potential CIP breach risk mitigation strategies could
include: changes to TTPs (operational/requirements community), KPPs/KSAs
(requirements community), program schedule/system performance changes
(acquisition community; could include requirements community if performance
changes KPPs/KSAs), or, in extreme cases, program termination (all
communities). Preferred strategies will not necessarily eliminate the
CIP/breach but should negate significant adverse impacts to the system
performance requirements (KPPs, KSAs).

## Slide 15
.
UNCLASSIFIED
CIP #XXXX : -8 dBsm Radar Cross Section (RCS) Reduction Testing
Estimate Breach of CIP in 2017, shortly following beginning of US Program A Engineering & Manufacturing Phase (MS B)
Program X CIP
(-8 dBsm)
5 to 10+ | 0 to 5 | -5 to 0 | -10 to -5 | <-10
dBsm (CL-1) | dBsm (CL-2) | dBsm (CL-3) | dBsm (CL-4) | dBsm (CL-5)
UNCLASSIFIED
Low Risk to Breach
Med Risk to Breach
High Risk to Breach
Program MS B 2016
2020
Program
FOC
2040
2010
Foreign RCS Reduction Development
ICD
MSA
Ops & Sup
TMRR
EMD
Prod & Deploy
MDD
Individual CIP Assessment (specific example)
Threat Roadmap
Notes: In the event of a projected CIP breach before (FOC?), the acquisition and
requirements communities, with specific CIP information from the
intelligence community, should develop, analyze, and select at least 1 risk
mitigation strategy. Potential CIP breach risk mitigation strategies could
include: changes to TTPs (operational/requirements community), KPPs/KSAs
(requirements community), program schedule/system performance changes
(acquisition community; could include requirements community if performance
changes KPPs/KSAs), or, in extreme cases, program termination (all
communities). Preferred strategies will not necessarily eliminate the
CIP/breach but should negate significant adverse impacts to the system
performance requirements (KPPs, KSAs).

## Slide 16: Change Management & Governance
Stakeholders:
Sponsor Command/Functional
Users
External Agencies (ex. DOE, USSTRATCOM, DISA)
Other Services
Etc.
TRB
FRRB
Technical Team
AF Configuration Steering Board (CSB)
SAE Chaired
Annual and Special Request
Approve/disapprove changes that impact cost and Schedule
Requirements & Planning Council (R&PC)
Co-Chairs: User and PEO
Approve changes that do not impact cost and schedule
Program Office
PEO/User
HQs AF
CCB
Notes: Describe the requirements/configuration change management process for your program – the above is only an example. Show the tiered approach to change control and who governs each body. The CSB should be a part of the governance process for any change that has a significant impact on cost and/or schedule (>$100M and/or >6 Months). AQXC will use this and the requirement changes chart to ensure value added discussion at the CSB by inviting affected stakeholders to attend.
Per DoD 5000.02: The CSB will meet at least annually, and more frequently as capability requirements or content trades are needed, to review all requirements changes and any significant technical configuration changes for ACAT I and IA programs in development, production, and sustainment that have the potential to result in cost and schedule impacts to the program. The CSB will review potential capability requirements changes and propose to the requirements validation authority those changes that may be necessary to achieve affordability constraints on production and sustainment costs or that will result in a more cost-effective product. Changes that increase cost will not be approved unless funds are identified and schedule impacts are addressed. Program requirements will fall under the cognizance of the CSB upon receipt of a validated CDD or other validated requirements document, and before the Development RFP Release Decision Point.

## Slide 17: Requirements Changes (+/-) since last CSB
New / Refined Requirement | Threshold / Objective | Rationale for New Req. | Current Est. | Cost/Sched Impact | Approved / Authority
Weight | 7500 lbs / 6600 lbs | AMC/A3/5 identified new weight requirement updated to allow transport in … | 7650 lbs | $$ Increase: AMC providing funding No Schedule impact | PENDING / CSB
Resolution | 7 cm / 5 cm | New threat identified by xxxx and being worked through AFROC that … | 6.8 cm | Threat to MS-C Schedule – need requirement finalized by XXX to maintain schedule | PENDING / CSB
Example 3 | 4.0 | Reallocation | 4.0 | N/A | YES / CCB 15JAN14
Purpose of this slide is to identify requirements changes that will impact cost and schedule even if they don’t change KPPs or KSAs. Also, purpose is to address proposed updates or refinements to requirements identified by the User or other organizations.
Notes: Do not limit to KPPs/KSAs or changes to Draft CDD/CDD/CPD. Also, include updates or refinement to requirements identified by the User or other organizations.
If there are significant cost/schedule impacts (>$100M/6mos), the CSB must approve per DoDI 5000.02.

## Slide 18
Configuration Update
ECP | Performance Impact | Schedule Impact | Cost Impact | Interfaces Affected | Approved / Authority
Disconnected Waypoints | Incorporates more operationally relevant method of handling non-sequenced points during route planning | None. Change incorporated in subsequent, planned release | $200M Total across FYDP | User Interface only | PENDING / CSB
Mission Data Load Handler | Allows for proper handling of mission data loads for multiple aircraft OFPs from single workstation | None. Change incorporated in subsequent, planned release | $569K – all FY08 funds | User Interface only | APPROVED / CCB
Previous 12 Months
Next 12 Months
ECP | Performance Impact | Schedule Impact | Cost Impact | Interfaces Affected | Approved / Authority
None | N/A | N/A | N/A | N/A | N/A
Identify all ECPs affecting form, fit, or function from past 12 months and all anticipated during the next 12 months.
Not Required for Pre-MS B programs.
Notes: Identify all ECPs affecting form, fit or function from past 12 months and all anticipated during the next 12 months.
If there are significant cost or schedule impacts (>$100M/6mos), the CSB must approve the configuration change, per DoDI 5000.02.
This chart is not required for Pre-Milestone B programs, as the configuration has not been fully defined.

## Slide 19: Potential De-scoping Options
Option | User Capability Assessment and Perf Impact | Impact to remaining program | Investment to date | Savings
Defer Mode S | Low-to-med impact in FY08-13 timeframe: Risks denial to European airspace | No impact | $12M spent of an estimated $36M effort | $24M Total: $3M FY08 $8M FY09 $10M FY10 $3M FY11
Reduce sensor resolutions by 50% | Med impact in FY10-11 and High impact in FY12-21: Inability to … | Changes critical path to xxxx; reduces schedule risk by four months | $3M spent in risk reduction; total effort estimated at $87M | $84M Total: $2M FY08 $7M FY09 $15M FY10 $23M FY11 $28M FY12 $9M FY13
Etc. |  |  |  | 
 | * What would program descope to address a FUNDING CUT |  |  | 
In consultation with the MAJCOM, provide three or four achievable requirements de-scoping options based on User inputs. For each of these options, capture impacts to program’s ability to execute and overall savings to PEO and/or Air Force TOA.
Notes: Input is required per DODI 5000.02: Propose a set of descoping options with supporting rationale addressing operational implications to the Configuration Steering Board that reduce program cost or moderate requirements
Good rule of thumb: Treat this as a budget drill
Discuss establishing thresholds of possible budget removal (i.e. what must be descoped if 10%, 20%, 30% of budget were removed)
Identify whether descoping options have been reviewed and/or approved by users in any venue prior to CSB

## Slide 20: Issues
This is an opportunity to communicate/discuss program issues with the SAE
Discuss any issues that are of a particular concern to the PEO and PM. Examples might be:
  OSD Oversight issues
  Funding instability
  Requirements instability
  Technical transition issues
  Sustainment planning/execution issues
  Congressional Interest
  New User unfunded requirements/refinements
Be clear about what help you request and from whom
Notes: Besides meeting the legal requirements (Section 814 of Public Law 110-417, “Duncan Hunter National Defense Authorization Act for Fiscal Year 2009,” “Configuration Steering Boards for Cost Control Under Major Defense Acquisition Programs”) for a CSB, wants to increase the value of the meeting to address important program issues. The PM/PEO are encouraged to identify issues that provide the most concern. It is an open opportunity to identify: "what worries me most”. What "keeps me up at night"? These may include oversight issues, funding instability, congressional interest, or other issues such as slow transition of technology. This is an opportunity for the PM/PEO to notify the SAE of potential issues either not addressed previously, or reiterate some of those addressed earlier. Identifying these issues is the first step; but have a plan to address them. Also, identify how the SAE might help. An example might be asking the SAE to break a logjam disagreement with the OSD staff. Another might be a problem getting coordination through another Air Force Directorate (GC, TE, IL etc). In some cases where the discussion is appropriate for an Air Force only meeting, a separate session can be set up to follow the CSB meeting with OSD and the Joint Staff excused from the meeting.

## Slide 21: Key CSB Information (These slides are FYI; not part of template)

## Slide 22: Configuration Steering Board
Meeting purpose: “review all requirements changes and any significant technical configuration changes for ACAT I and IA programs in development, production, and sustainment that have the potential to result in cost and schedule impacts to the program” DoDI 5000.02
Mandated by Public Law for MDAPs and by regulation for pre-MDAP, pre-MAIS, and MAIS programs
Law and regulation requires SAE chair and representation from AT&L and Joint Staff
Required annually—Air Force schedules on fiscal year basis
Notes: 10 USC § 8013: ―[T]he Secretary of the Air Force is responsible for, and has the authority necessary to conduct, all affairs of the Department of the Air Force.
10 USC § 8014: ―The Office of the Secretary of the Air Force shall have sole responsibility within the Office of the Secretary and the Air Staff for the following functions: (A) Acquisition.
Per 10 USC § 101(a)(10), the term ―service acquisition executive means the civilian official within a military department who is designated as the service acquisition executive for purposes of regulations and procedures providing for a service acquisition
Per DOD 5000 p. 21
(b) CSBs. For ACAT I and ACAT IA programs, and following CDD Validation, the Acquisition Executive of each DoD Component will form and chair a CSB with broad executive membership including senior representatives from the Office of the USD(AT&L) (including the Assistant Secretary of Defense for Acquisition), the Joint Staff (DJ8), and the DoD CIO; empowered representatives from the Service Chief of Staff and comptroller offices of the Military Department concerned; representatives from other Military Departments where appropriate; the Military Deputy to the CAE; the PEO; and other senior representatives from OSD and the DoD Component, as appropriate, in accordance with section 814 of Public Law
(P.L.) 110-417 (Reference (m)). DoD Components should also form appropriate level and composition CSBs for lower ACAT programs.
1. The CSB will meet at least annually, and more frequently as capability requirements or content trades are needed, to review all requirements changes and any significant technical configuration changes for ACAT I and IA programs in development, production, and sustainment that have the potential to result in cost and schedule impacts to the program. The CSB will review potential capability requirements changes and propose to the requirements validation authority those changes that may be necessary to achieve affordability constraints on production and sustainment costs or that will result in a more cost-effective product. Changes that increase cost will not be approved unless funds are identified and schedule impacts are addressed. Program requirements will fall under the cognizance of the CSB upon receipt of a validated CDD or other validated requirements document, and before the Development RFP Release Decision Point. CSBs may also be formed earlier in the program at the discretion of the CAE.
2. The Program Manager, in consultation with the PEO, will, on at least an annual basis, identify and propose to the CSB a set of descoping options that reduce program cost and/or moderate requirements. These options will be presented to the CSB with supporting rationale addressing operational implications. The chair of the CSB will recommend to the requirements validation authority and the DAE (if an ACAT ID or MAIS program and KPPs are affected) which of these options should be implemented. Final decisions on descoping option implementation will be coordinated with the capability requirements officials.

## Slide 23: CSB Membership
REQUIRED CSB MEMBERSHIP
  CHAIR: SAE * #
  Representation from:
      OUSD(AT&L) * #
      Joint Staff * #
      Chief of Staff *
      Comptroller *
      Mil Dep to SAE *
      PEO *
USAF CSB MEMBERSHIP
  CHAIR: SAE
  Representation from:
    OUSD(AT&L)
    JS/J8
    A2D, A4I/L, A5R, A6X, A8X, A10 (nuclear programs only), & TE
    FMB, FMC
    MilDep to SAE and/or Capability Directorate leadership
    PEO
    AQC, AQD, AQR, AQX, GCQ, & CD
    Implementing Command (Top 3)
    Implementing Center (Top 3)
    Using MAJCOM Rqmts (A5/8)
    AFOTEC
* Required by Public Law for MDAPs # Required by DoD Regulation for ACAT I programs

## Slide 24: Exemptions from CSB briefing requirement
Pre MS A programs are exempt from CSB briefing requirement
Candidates for exemption
  Programs currently in source selection
  Post MS C programs when
    Over 90% of items are delivered
    Planned expenditures exceed 90%
Programs should forward request for exemption to SAF/AQXE; OSD/AT&L is approval authority
  Requests must be coordinated NLT 45 days prior to scheduled CSB